**Deli / Chicken Roll Web App Project**

**CIARAN ROCHE - G00376934**

**MILOSZ MILEWSKI - G00376658**

**Week 2 Outline:**

This week we plan to do some rough sketches of a possible end design. After this and deliberating on them we plan to do a call where we design the wireframe together. The aim is to have the sketches done by Monday evening and we will complete the wireframe on Tuesday and possibly Wednesday if needs be.

We are also going to move the planning tool from Trello to Jira, as discussed in the meeting, due to the use of charts and a better ability to see timeframes.

The sketches and wireframe will be uploaded to the projects GitHub. After we have completed and outlined end design that suits both of us, we will then start working on the coding up of the app. The starting point of the code will be discussed during our meeting about the wireframe. (This is written on Monday evening so we will have more information on this after the wireframe meeting.)

By next Monday we hope to have completed the following:

* Jira now in use for project plan
* Design, wireframe completed
* First stages of coding the app started

**Updated list of tools we will be using:**

* Jira
* GitHub
* Figma – for wireframe design