Summary of Week 3

# What happened last week

* We’ve switched over from Trello boards to Jira for an extensive toolset when it comes to Agile development and for their useful reporting tools.
  + We’ve created Epics and set a rough time-line for them
  + We’ve created to-dos’ and user-stories and we’ve assigned them to the Epics
  + We’ve created several sprints
  + We’ve assigned each other to certain user-stories
* We’ve switched from TailwindCSS to Bulma CSS framework
* Ciaran sketched out a few prototypes on paper
* We have started prototyping UI in-code.

# What we’re going to do this week

Continue the work on front-end, hoping to have at least majority of the front end design done by the end of February.

We’ve got a couple of pages left, like:

* Login (semi-done)
* Register (semi-done)
* Main Page
  + Top reviews of the week
  + Top delis of the week
* Submit review/deli page
* About pages

We’re doing front-end first because we’d like to have a rough idea what end-points would we need to do to make the front end functional.